Ref：CPRL/CRB/TYP/EOI/2016/001                                      Date：1/4/2016

| Attn: | Fax and To be Collected |
| --- | --- |

# Attn.: Tendering Department

Dear Sirs,

# Renovation Works for Typical Corridors and Typical Toilets at China Resources Building, 26 Harbour Road, Wan chai, Hong Kong

# Expression of Interest

We would inform that you are preliminarily shortlisted to be invited to tender for the captioned works. Please kindly note that the tender document and drawings is under preparation and will be issued shortly. Our tentative date for the tender issuance is around [Late Mar 2016] and the tender period is approximately [7] days.

The renovation works for typical corridors and typical toilets mainly include:

共計136個洗手間及29條走廊需要完成翻新工程，出於工期的合理安排考慮，計劃將工程橫跨2016年、2017年及2018年三年完成，其中具體計劃如下：

1）2016年完成36個洗手間及10條走廊翻新

2）2017年完成80個洗手間及19條走廊翻新

3）2018年5月前完成20個洗手間翻新

Please state whether you are interested to tender for the captioned Works by ticking one of the following boxes and returning it to our office within three days from the date of this letter

| Yes |  |  | NO |  |
| --- | --- | --- | --- | --- |

If “Yes”, please complete the remaining parts of this pre-qualification form and submit it with the documents required.

Should you have any question, do not hesitate to contact our Mr. Eason Wong at 2828 5684 or Email wangyichen8@crc.com.hk

# Thank you for your attention.

|  |  | Company : |  |
| --- | --- | --- | --- |
|  |  | Signature : |  |
|  |  | Contact Person : |  |
|  |  | Contact Number : |  |
|  |  | Date : |  |
|  |  | (Please sign and return the duplicate copy of this letter to our head office) |

# LN/MC/ZHQ